Status Report Template

Current progress and expected progress

Sanjay Dookhoo

2017

# Project

UWI Alumni Network

# Date

02/02/2017

# Iteration

1

# Implementation Status

Below is shown a successful attempt at creating and reading from mongoDB.

# Highlights

Frameworks that will be used:

1. Bottle (using driver Pymongo)
2. D3.js

# Risks or Issues List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Entered | Risk or Issue | Description | Resolution | Status |
| 02/02/2017 | Lack of test data | Test data will need to be created | - | New |
| 02/02/2017 | Reason for graduate students using this network instead of Facebook or LinkedIn | The popularity of Facebook and LinkedIn must be considered, the services provided cannot clash with what is already provided | - | New |
|  |  |  |  |  |

# Tasks in Progress or Completed in the Last iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |  |
| --- | --- | --- |
| Task Name | Description | % Complete |
| Accessed data from mongoDB | Looked at a tutorial where I have confirmed that the frameworks Bottle and Pymongo was used to develop a demo application. | 50 (Update and delete to be done) |
| Confirmed direction of project | Confirmed direction of project | 80 (still unsure) |
| Created use case | Created use case in the direction of project | 100 |

# Upcoming tasks for the Next Iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |
| --- | --- |
| Task Name | Description |
| Determine data necessary | Determine data necessary for mongoDB |
| Create a small set of test data | Create a small set of test data |
|  |  |