Status Report 3

Current progress and expected progress

Sanjay Dookhoo

2017

# Project

UWI Alumni Network

# Date

02/16/2017

# Iteration

3

# Implementation Status

-

# Highlights

Using:

1. Node.js
2. Nodemon

# Risks or Issues List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Entered | Risk or Issue | Description | Resolution | Status |
| 02/02/2017 | Lack of test data | Test data will need to be created | - | Ongoing |
| 02/02/2017 | Reason for graduate students using this network instead of Facebook or LinkedIn | The popularity of Facebook and LinkedIn must be considered, the services provided cannot clash with what is already provided | - | Ongoing |
| 2/16/2017 | Produced less than what was expected by date | Produced less than what was expected by date | - | New |

# Tasks in Progress or Completed in the Last iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **% Complete** |
| Routing achieved | Routing achieved using Node.js | 100 |
| Templating | Templating using EJS. To reuse code and reduce coding time | 100 |
| Created test data | Created test data | 90 |

# Upcoming tasks for the Next Iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |
| --- | --- |
| **Task Name** | **Description** |
| Create graphs based on test data | Create graphs based on test data |
|  |  |