Status Report 4

Current progress and expected progress

Sanjay Dookhoo

2017

# Project

UWI Alumni Network

# Date

02/23/2017

# Iteration

4

# Implementation Status

-

# Highlights

-

# Risks or Issues List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Entered | Risk or Issue | Description | Resolution | Status |
| 02/02/2017 | Lack of test data | Test data will need to be created | - | Ongoing |
| 02/02/2017 | Reason for graduate students using this network instead of Facebook or LinkedIn | The popularity of Facebook and LinkedIn must be considered, the services provided cannot clash with what is already provided | - | Ongoing |

# Tasks in Progress or Completed in the Last iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **% Complete** |
| Sample data creation | Created Sample data for testing graphs, randomly generated therefore not accurate for analyzing/illustration | 30 |
| Graph implementation | Successfully implemented a graph using data from the database | 40 |
| Created input form based on base schema | Created form based on base schema | 90 |

# Upcoming tasks for the Next Iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |
| --- | --- |
| **Task Name** | **Description** |
| Creating different graphs | Different graphs have different key words used to create them, learning how to use the syntax is important |
| Creating better test data | Creating better test data |