Status Report 5

Current progress and expected progress

Sanjay Dookhoo

2017

# Project

UWI Alumni Network

# Date

03/02/2017

# Iteration

5

# Implementation Status

-

# Highlights

-

# Risks or Issues List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Entered | Risk or Issue | Description | Resolution | Status |
| 02/02/2017 | Lack of test data | Test data will need to be created | - | Ongoing |
| 02/02/2017 | Reason for graduate students using this network instead of Facebook or LinkedIn | The popularity of Facebook and LinkedIn must be considered, the services provided cannot clash with what is already provided | - | Ongoing |

# Tasks in Progress or Completed in the Last iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **% Complete** |
| Successfully filtered the data to create the graph | Successfully filtered the data to create the graph | 100 |
| Started looking at getting the geolocation | The longitude and latitude is successfully gotten. But in terms of using it to create a choropleth, it seems difficult | 70 |
| Created table to display JSON | Created table to display JSON | 50 |

# Upcoming tasks for the Next Iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |
| --- | --- |
| **Task Name** | **Description** |
| Creating different graphs | Different graphs have different key words used to create them, learning how to use the syntax is important |
| Creating better test data | Creating better test data |