Status Report 6

Current progress and expected progress

Sanjay Dookhoo

2017

# Project

UWI Alumni Network

# Date

03/09/2017

# Iteration

6

# Implementation Status

-

# Highlights

-

# Risks or Issues List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Entered | Risk or Issue | Description | Resolution | Status |
| 02/02/2017 | Lack of test data | Test data will need to be created | - | Ongoing |
| 02/02/2017 | Reason for graduate students using this network instead of Facebook or LinkedIn | The popularity of Facebook and LinkedIn must be considered, the services provided cannot clash with what is already provided | - | Ongoing |

# Tasks in Progress or Completed in the Last iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **% Complete** |
| Created sessions for admin and graduate students | Allows for logging in as a admin or UWI student. Restricts student from accessing admin features. Introduced wild card routing check to give proper notice of non existent link | 80 |
| Integrate separate features into app. | Integrate separate features into app. | 70 |
| Created table to display JSON | Created table to display JSON  (need to be made initially filterable) and revamp the recursive process | 90 |
| Started improving the UI of the application | Started improving the UI of the application | 80 |
| Started looking into notifications | Started looking into notifications that will be tailored to each student and displayed | 50 |
| Retrieved address from map | Retrieved address from map for accurate geolocation a | 50 |
| Heat map confirmed to be working | Heat map confirmed to be working for retrieved geolocation from map (as seen above) | 90 |

# Upcoming tasks for the Next Iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |
| --- | --- |
| **Task Name** | **Description** |
| Impoving the classification of jobs | Helps with filtering the notices from UWI |
| Storing notice data on database and retrieving | Storing notice data on database and retrieving |