Status Report 8

Current progress and expected progress

Sanjay Dookhoo

2017

# Project

UWI Alumni Network

# Date

03/29/2017

# Iteration

8

# Implementation Status

-

# Highlights

Reconsidered my stand in the creation of an appropriate chart selector verses utilizing an already existing version. Polestar is a similar already existing application that generates graphs using the vega-lite package that I planned to previously use. Will look into how flexible it is and ease of implementation considering how close the project deadline is.

# Risks or Issues List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Entered | Risk or Issue | Description | Resolution | Status |
| 02/02/2017 | Reason for graduate students using this network instead of Facebook or LinkedIn | The popularity of Facebook and LinkedIn must be considered, the services provided cannot clash with what is already provided | - | Ongoing |

# Tasks in Progress or Completed in the Last iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **% Complete** |
| Improved User Interface | Improved User Interface to be more interactive and aesthetically pleasing | 70 |
| Introduced Events viewing and creation | Introduced Events viewing and creation. (need to improve css) | 80 |
|  |  |  |

# Upcoming tasks for the Next Iteration

PS “who worked on it” column removed since this is an individual project.

|  |  |
| --- | --- |
| **Task Name** | **Description** |
| Improving interface even more | Improving interface even more |